Strategic Dynamics WorkShop Process

1. Clear deliverables in the first 3–6 months

- Month 1: Discovery & workshop — mapping pain points, business goals, and AI opportunities. Deliverable: findings report + prioritised roadmap.

- Months 2–3: Rapid prototyping — build and test MVPs for top-priority use cases. Deliverable: functional prototype(s) demonstrating agentic AI capabilities.

- Months 4–6: Pilot deployment — implement AI agent(s) in a limited business area, measure KPIs (efficiency, cost savings, response times). Deliverable: working pilot with feedback loop, plus a progress report and scale-up plan.

2. What an in-house agentic AI agent looks like

- Interface: A customised AI agent embedded in your internal systems (Slack/Teams, CRM, ERP, or custom dashboard).

- Capabilities: Automates decision-making workflows, runs continuous tasks, provides recommendations, or interacts with staff as a virtual team member.

- Upkeep: Mostly low, but includes model updates, retraining with new data, and integration tweaks when systems evolve. We’d provide ongoing monitoring and optimisation.

3. Preferred technologies and platforms

- AI/ML stack: OpenAI, Anthropic, or open-source models (LLaMA, Mistral) depending on compliance needs.

- Orchestration: LangChain, AutoGen, or custom agentic frameworks.

- Infrastructure: Secure deployment on Azure, AWS, or GCP (depending on your preference).

- Integration: APIs with existing SaaS tools, internal databases, or cloud infrastructure.

4. Data security & compliance

- All data stays within your controlled environment — no third-party exposure without encryption.

- Role-based access controls, SOC2/ISO27001-aligned processes.

- If using cloud, we enforce region-locked data residency (e.g., AU for Australian companies).

- Optional private model hosting (no data leaves your servers).

5. Workshop cost clarification

- The $5k refers to Strategic Dynamics’ time and facilitation.

- “Including employee time” refers to the fact that your staff’s involvement is also required (workshop sessions, interviews, testing) — but we don’t bill for your staff time, only ours.

6. Post-workshop development costs (ballpark)

- Prototype build (MVP): $25k–$50k (depending on complexity & integrations).

- Pilot deployment: $50k–$100k.

- Enterprise rollout: scalable — cost tailored to business size & complexity.
(These can be refined after the workshop when exact scope is clear.)

7. Ongoing relationship

- Support: monthly/quarterly updates, monitoring of AI agents.

- Maintenance: model retraining, integration updates, compliance checks.

- Iteration: roadmap reviews to evolve capabilities as business needs change.

- Flexible retainer or per-project basis, depending on your internal preferences.

8. Why Strategic Dynamics instead of in-house?

- Independent expertise — we’ve done this across industries, so we bring frameworks, benchmarks, and proven shortcuts.

- Acceleration — what might take 12 months internally, we condense into weeks/months.

- Objectivity — internal teams may be too close to the problem; we provide an external lens.

- Risk reduction — we’ve already navigated pitfalls of agentic AI adoption, saving you costly missteps.

9. Emphasis on agentic AI (beyond cybersecurity/IT/cloud)

- Absolutely — while our proposal covered broad areas, our primary focus for your organisation will be agentic AI:

  - Automating decision workflows

  - Personalised content generation

  - Real-time data insights and reporting

  - Integrating with your current tools to boost existing strengths, not duplicate them